TEST PLAN

Booking.com Web & Mobile Platform

Quality Assurance Test Strategy & Execution Plan

| Document Version | 1.0 |
| --- | --- |
| Prepared By | QA Lead / Automation Mentor |
| Date | July 2, 2026 |
| Status | Draft — Pending Review |
| Classification | Internal — Confidential |

# Table of Contents

# 1. Objective

The objective of this test plan is to validate that the Booking.com platform (web and mobile) delivers a functionally correct, secure, performant, and user-friendly experience across the core traveler journey — search, compare, book, pay, and manage reservations — before each production release.

Specifically, this plan aims to:

- Verify that critical booking flows work correctly across supported browsers, devices, and locales.

- Ensure data integrity between search results, pricing, availability, and final booking confirmation.

- Validate integration points with third-party services (payment gateways, property inventory, maps, email/SMS notifications).

- Identify functional, performance, security, and usability defects before they reach production.

- Establish a repeatable, automatable regression suite to support continuous delivery.

# 2. Scope

## 2.1 In Scope

- Search & Discovery: destination search, filters (price, star rating, amenities, guest rating), sorting, map view, date/guest selectors.

- Property Details: room type selection, photos, amenities, reviews, cancellation policy display.

- Booking Flow: room/rate selection, guest details entry, add-ons (breakfast, airport transfer), price breakdown.

- Payments: credit/debit card, wallets, pay-at-property, currency conversion, promo codes/coupons.

- Account Management: sign-up/login (email, Google/Facebook SSO), booking history, profile, saved properties (wishlist).

- Post-Booking: confirmation email/SMS, modification, cancellation, refund flow.

- Notifications: booking confirmation, reminders, price-drop alerts.

- Cross-platform: responsive web (desktop/tablet/mobile web), Android app, iOS app.

- Localization: at least 3 target locales/currencies (e.g., EN/USD, DE/EUR, JA/JPY) for date formats, currency display, and translated content.

- APIs: internal REST/GraphQL APIs powering search, pricing, and booking (contract & integration testing).

## 2.2 Out of Scope

- Internal hotel-partner extranet/CMS tools used by property owners.

- Back-office finance/settlement systems (covered by a separate finance QA workstream).

- Third-party payment gateway's own internal systems (only the integration contract is tested).

- Native OS-level features unrelated to the app (e.g., OS calendar sync) unless explicitly integrated.

- Marketing site pages unrelated to booking (careers, press).

# 3. Test Strategy

## 3.1 Test Levels

| Level | Focus | Owner |
| --- | --- | --- |
| Unit Testing | Component/function-level logic (pricing calc, date validation) | Dev team |
| API/Integration Testing | Contract validation between services (search, pricing, payment, inventory) | QA + Dev |
| Functional/UI Testing | End-to-end user journeys on web & mobile | QA |
| Regression Testing | Automated suite run on every build/release | QA Automation |
| Cross-Browser/Device Testing | Chrome, Safari, Firefox, Edge; iOS & Android (latest 2 OS versions) | QA |
| Performance Testing | Load on search & booking APIs, page load times | Performance QA |
| Security Testing | AuthN/AuthZ, payment data handling, OWASP Top 10 checks | Security QA |
| Accessibility Testing | WCAG 2.1 AA compliance on key flows | QA |
| Usability/Exploratory | Manual exploratory sessions each sprint | QA + UX |

## 3.2 Automation Strategy

- Pyramid approach: heavy unit test coverage (dev-owned), moderate API/integration automation, thin UI automation layer focused on critical paths (smoke + core booking flow).

- Tools: Selenium/Playwright (web UI), Appium (mobile), RestAssured/Postman+Newman (API), JMeter/k6 (performance), OWASP ZAP (security scans), Cucumber/Gherkin for BDD-style critical flows.

- CI/CD Integration: smoke suite triggers on every PR merge; full regression suite runs nightly and pre-release; automation reports published to team dashboard (e.g., Allure/ReportPortal).

- Test Data Management: synthetic test accounts and dummy properties in a staging environment refreshed nightly; sandbox payment gateway credentials for card testing.

## 3.3 Entry Criteria

- Feature code merged and deployed to QA/staging environment.

- Unit tests passing with agreed coverage threshold (e.g., ≥80%).

- Test cases reviewed and test data prepared.

## 3.4 Exit Criteria

- 100% of planned test cases executed; ≥95% pass rate.

- No open Critical/High severity defects.

- Automated regression suite green on staging.

- Performance benchmarks met (see Section 3.5).

- Sign-off obtained from QA Lead and Product Owner.

## 3.5 Performance Benchmarks (Indicative)

- Search results returned in < 2s at P90 under normal load.

- Booking confirmation step completes in < 3s at P90.

- System sustains 500 concurrent booking transactions without error rate exceeding 1%.

# 4. Test Environment

| Component | Detail |
| --- | --- |
| Environments | Dev → QA → Staging → Production (staging mirrors prod config) |
| Browsers | Chrome, Firefox, Safari, Edge (latest 2 versions) |
| Devices | iPhone (latest 2 iOS), Android flagship + mid-range (latest 2 OS) |
| Test Data | Synthetic properties, dummy guest profiles, sandbox payment cards |
| Third-Party Stubs | Mocked/sandboxed payment gateway, mocked maps API for offline testing |

# 5. Risks & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Third-party payment gateway sandbox instability | Medium | High | Maintain a mock payment service as fallback; monitor sandbox status pre-release |
| Test data drift (properties/rates changing) causing flaky tests | High | Medium | Refresh synthetic data nightly via automated seeding scripts |
| Tight release timelines reducing regression window | Medium | High | Prioritize risk-based testing; maintain a fast smoke suite for quick gating |
| Cross-locale defects missed due to limited locale coverage | Medium | Medium | Rotate locale coverage each release; maintain locale-specific checklist |
| Flaky UI automation causing false failures | High | Medium | Apply retry logic, stable locators, and quarantine flaky tests for triage |
| Security vulnerabilities in payment/auth flows | Low | Critical | Mandatory security scan + manual pen-test review before major releases |
| Insufficient device/OS coverage | Medium | Medium | Use cloud device farms (BrowserStack/Sauce Labs) to widen coverage |

# 6. Resource Allocation

| Role | Headcount | Responsibility |
| --- | --- | --- |
| QA Lead | 1 | Test strategy, planning, sign-off, stakeholder reporting |
| Manual/Functional QA | 3 | Exploratory testing, test case design, UAT support |
| Automation Engineers | 2 | UI/API automation framework, CI integration, maintenance |
| Performance QA Engineer | 1 (shared) | Load/stress testing, benchmarking |
| Security QA Engineer | 1 (shared) | Security scans, auth/payment validation |
| Product Owner | 1 | Requirement clarification, UAT sign-off |
| DevOps Support | 1 (shared) | Environment provisioning, CI/CD pipeline support |

## 6.1 Tooling Budget

Cloud device farm licenses (BrowserStack/Sauce Labs), API testing tools, performance testing infrastructure (JMeter/k6 cloud), and a test management tool (Zephyr/TestRail/Xray).

## 6.2 Indicative Timeline (per 2-week sprint / release cycle)

| Days | Activity |
| --- | --- |
| Days 1–2 | Test planning & case design |
| Days 3–8 | Test execution (manual + automation) alongside dev completion |
| Days 9–10 | Regression, performance, and security pass |
| Day 11 | Bug triage & retest |
| Day 12 | Sign-off and release readiness review |

# 7. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Product Owner |  |  |
|  | Engineering Manager |  |  |
|  | Security Lead |  |  |

This test plan should be reviewed and updated each release cycle to reflect new features, changing risk areas, and lessons learned from previous cycles.